# Property Management Platform — Product Requirements Document

Complete product plan and persistent source of truth for Antigravity

# Document Control

| Field | Value |
| --- | --- |
| Product | Property Management Platform |
| Document | Product Requirements Document (PRD) |
| Version | 2.0 |
| Status | FINAL — product-planning reference |
| Date | 2026-08-26 |
| Audience | Project owner, development team, Antigravity AI agent |
| Scope state | Complete product planning; owner + future tenant role architecture |
| Electricity | Removed as a billing feature |
| Approval | Pending explicit approval |
| Implementation / commit | Not authorized by this document |

## Version History

| Version | Change | Status |
| --- | --- | --- |
| 1.0 | Owner-first planning baseline | Superseded |
| 1.1 | Removed electricity billing; clarified owner-only current build | Superseded |
| 2.0 | Complete product plan restored; role-based owner/tenant architecture; future tenant product separated; AI included across roadmap; Google Cloud and security-first architecture added | Draft |

# Table of Contents

1. Executive Summary

2. Vision, Mission and Value Proposition

3. Product Scope and Boundaries

4. Product Models and Role Architecture

5. Personas

6. Problem–Solution Fit

7. Complete Feature Catalogue

8. Owner Workflows

9. Tenant Product Roadmap

10. Business Rules

11. Data Model

12. API and Integration Requirements

13. Non-Functional Requirements

14. UI/UX Requirements

15. Automation Strategy

16. AI/ML Strategy

17. Analytics and KPIs

18. Roadmap and Prioritization

19. Risk and Compliance

20. Assumptions, Dependencies and Constraints

21. Acceptance Criteria

22. Agent Rules

23. Traceability and Change Management

24. Glossary

# 1. Executive Summary

This product is a realistic, expert-grade property operations platform for Indian PG/co-living owners, whole-unit rental owners, property managers and, in a later controlled release, tenants. It is designed as one platform with strict role-based access: owners and authorized staff receive the owner operating product; tenants receive a separate, deliberately isolated tenant experience. The product centralizes property setup, PG bed operations, rental-unit leasing, rent and deposits, maintenance, vendors, staff, inventory, visitors, inspections, compliance, expenses, financial reporting, automation and multi-property analytics. Future marketplace and AI capabilities extend the platform into property discovery, community, services, predictive operations and decision support.

The product is not intended to be a generic CRUD property manager. Its differentiation is owner time savings: automated recurring work, batch operations, exception-driven dashboards, smart reminders, renewal and inspection automation, vendor coordination, financial insights, and eventually predictive recommendations.

Electricity billing is explicitly excluded. For PGs, the owner sets a fixed electricity-inclusive amount and incorporates it into rent. For whole-unit rentals, the tenant handles regular utility payment directly. The platform does not meter, split, calculate, collect or reconcile electricity bills.

# 2. Vision, Mission and Value Proposition

## 2.1 Vision

Become the operating system for rental-property owners: manage every property, workflow and decision from one professional workspace.

## 2.2 Mission

Turn repetitive property-management work into predictable, auditable workflows that save owners measurable time and reduce operational errors.

## 2.3 Value Proposition

One owner workspace for PGs and whole-unit rental houses.

Property-level capabilities instead of separate applications.

Automation-first operations: reminders, renewals, inspections, batch actions, recurring billing and reports.

Owner-centric financial visibility: collections, expenses, deposits and profitability.

Professional UI/UX that feels like a mature SaaS product rather than a student project.

AI used where it creates decision value: matching, prediction, recommendations, anomaly detection and natural-language insights.

Strict security and role isolation from the beginning.

# 3. Product Scope and Boundaries

## 3.1 Current Owner Product

Owner account, organization and property portfolio.

Owner and staff role-based access.

PG/co-living management with room and bed granularity.

Whole-unit house rental management.

Owner-managed tenant records and documents needed for property operations.

Rent, invoices, payment records, receipts and deposit settlement.

Fixed electricity-inclusive PG rent; no electricity billing module.

Maintenance, vendor coordination, staff, attendance, inventory, visitors and inspections.

Lease, notice, renewal and rent escalation management.

Expense categorization, P&L, analytics and portfolio reporting.

Compliance checklists and audit history.

Owner automation and notifications.

Future marketplace and AI modules behind explicit release gates.

## 3.2 Future Tenant Product / Role

Tenant functionality is preserved as a separate product track. The long-term platform may use a common identity and authorization foundation, but tenant screens, APIs, permissions and workflows must be isolated from owner operations. A tenant must never inherit owner privileges simply because the user exists in the same organization.

Tenant portal/mobile experience.

Tenant rent/payment/receipt view.

Tenant documents and agreements view.

Tenant maintenance request submission and tracking.

Tenant announcements and communication.

Tenant visitor/gatepass requests.

Tenant profile and stay information.

Tenant community and marketplace participation.

Tenant property discovery and booking journey.

## 3.3 Explicitly Removed

Electricity meter/unit calculation

Electricity bill splitting

Electricity bill collection

Electricity bill reconciliation

Electricity payment workflow

# 4. Product Models and Role Architecture

| Dimension | PG / Co-living | Whole-Unit Rental |
| --- | --- | --- |
| Inventory | Room → Bed | Whole unit |
| Availability | Bed-level | Unit-level |
| Rent | Configured per bed/room | Configured per unit/lease |
| Electricity | Fixed owner-defined electricity-inclusive amount included in rent | Tenant pays utility directly; no platform billing |
| Food | Optional meal plans and tracking | Not applicable |
| Lease | Stay/agreement workflow | Formal lease + renewals |
| Escalation | Configurable | Core capability |
| Inspection | Room/bed/property assets | Whole-unit condition |
| Operations | High-frequency occupancy operations | Lower-frequency lease/property operations |

## 4.1 Role Model

| Role | Access |
| --- | --- |
| Owner | Full portfolio and property management |
| Property Manager | Assigned property operations |
| Accountant | Financial and reporting capabilities |
| Warden | PG operational capabilities |
| Security | Visitors, gate events and assigned security workflows |
| Cook | Meal operations where enabled |
| Maintenance Staff | Assigned maintenance work |
| Tenant — future | Only tenant-owned/self-service data and future tenant product |
| Admin/Support — future | Strictly controlled platform-level support access |

Capabilities are property-scoped. A single owner may operate PG and rental properties in the same organization.

# 5. Personas

| Persona | Needs | Primary value |
| --- | --- | --- |
| Small PG Owner | Simple occupancy, rent, operations | Less manual work |
| Multi-Property Owner | Portfolio visibility, batch actions, automation | Scale without proportional admin effort |
| Rental House Owner | Leases, deposits, renewals, maintenance | Simple whole-unit management |
| Property Manager | Daily tasks and exceptions | Operational control |
| Accountant | Collections, expenses, P&L | Financial accuracy |
| Security/Warden | Visitors and property operations | Fast execution |
| Future Tenant | Self-service stay management | Convenience and transparency |

# 6. Problem–Solution Fit

| Problem | Solution |
| --- | --- |
| Manual rent follow-up | Recurring invoices, collection status, reminders and batch follow-up |
| Vacancy errors | Real-time bed/unit state and occupancy dashboard |
| Maintenance lost in WhatsApp | Structured ticket lifecycle, assignment, SLA/priority and completion verification |
| Vendor coordination | Vendor directory, work orders, quotes, assignment and service history |
| Lease expiry forgotten | Renewal calendar, notice alerts and escalation automation |
| Inspection is inconsistent | Inspection templates, asset checklist, photos and settlement linkage |
| Expenses scattered | Categorization, recurring expenses, approvals and property-level reporting |
| Owners cannot see true profit | Revenue/expense/P&L dashboards |
| Compliance deadlines missed | Checklist, expiry dates, evidence and alerts |
| Multi-property administration is repetitive | Portfolio actions, saved filters and exception queues |
| Electricity billing complexity | Removed; PG electricity is embedded into fixed rent and rental-house utilities are paid directly by tenants |

# 7. Complete Feature Catalogue

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| F01 | Authentication & Account | Secure owner/staff sign-in, recovery, sessions and account settings. | P0 |
| F02 | Organization & Portfolio | Manage multiple properties under one owner organization. | P0 |
| F03 | Property Setup | Create property profile, location, amenities, photos and operating model. | P0 |
| F04 | PG Rooms & Beds | Floor/room/bed inventory, pricing, availability and allocation. | P0 |
| F05 | House Rental Units | Whole-unit inventory, availability and lease readiness. | P0 |
| F06 | Owner-Managed Tenant Records | Store operational tenant records without exposing a tenant portal. | P0 |
| F07 | Documents & KYC | Secure owner-side document storage and retrieval. | P0 |
| F08 | Rent & Invoices | Recurring rent schedules, invoices, due status and receipts. | P0 |
| F09 | Payments | Payment recording/verification, reconciliation and history. | P0 |
| F10 | Deposit Management | Deposit ledger, deductions, settlement and refund workflow. | P0 |
| F11 | Fixed PG Electricity Inclusion | Owner-defined fixed electricity-inclusive rent component; no meter/bill module. | P0 |
| F12 | Food & Meal Management | PG meal plans, meal counts and food charges. | P1 |
| F13 | Maintenance | Tickets, priorities, assignment, work orders and completion. | P1 |
| F14 | Vendor Management | Vendor profiles, verification status, service history and work allocation. | P1 |
| F15 | Staff & Attendance | Roles, assignments, attendance and activity. | P1 |
| F16 | Visitor & Gate Management | Visitor records and gate events. | P1 |
| F17 | Inventory & Assets | Furniture/appliance inventory, condition, location and history. | P1 |
| F18 | Agreements & Lease | Agreement generation, lease terms, notice, renewal and escalation. | P1 |
| F19 | Inspection | Move-in/out inspections, evidence and damage assessment. | P1 |
| F20 | Expenses | Expense capture, categorization, recurring expenses and approvals. | P1 |
| F21 | P&L & Financial Analytics | Property and portfolio financial performance. | P1 |
| F22 | Compliance | Fire/safety/property checklist, evidence and renewal alerts. | P1 |
| F23 | Notifications | Owner/staff notifications, reminders and exception alerts. | P1 |
| F24 | Batch Operations | Safe bulk actions with preview, confirmation and audit trail. | P1 |
| F25 | Portfolio Command Center | Cross-property exception queue and KPI dashboard. | P1 |
| F26 | Property Discovery | Owner listings and future public property marketplace. | P2 |
| F27 | Tenant Community | Announcements, events, forums and community tools. | P2 |
| F28 | Tenant Marketplace | Peer-to-peer resale among verified users. | P2 |
| F29 | Local Services Marketplace | Verified plumbers, electricians, cleaners and other providers. | P2 |
| F30 | AI Property Matching | Personalized property recommendations. | P3 |
| F31 | AI Vacancy Prediction | Forecast future vacancy from operational patterns. | P3 |
| F32 | AI Rent Recommendations | Suggest market-aware pricing; owner remains decision-maker. | P3 |
| F33 | AI Predictive Maintenance | Identify maintenance risk from asset/work-order history and IoT where justified. | P3 |
| F34 | AI Financial Insights | Natural-language explanations, anomaly detection and action suggestions. | P3 |
| F35 | AI Owner Assistant | Secure role-aware assistant for operational queries and actions with confirmation. | P3 |

# 8. Owner Workflows

| ID | Workflow | Happy Path |
| --- | --- | --- |
| WF-01 | Owner Onboarding | Register → organization → property → operating model → configuration → dashboard. |
| WF-02 | PG Setup | Property → floors → rooms → beds → rent → fixed electricity-inclusive amount → meal configuration. |
| WF-03 | Rental Setup | Property → unit → rent → deposit → lease rules → inspection template. |
| WF-04 | Tenant Intake (Owner-side) | Owner records tenant → KYC/docs → agreement → payment/deposit → check-in. |
| WF-05 | Monthly Rent Cycle | Schedule → invoice → due reminder → payment verification → receipt → overdue handling. |
| WF-06 | Maintenance | Owner/staff creates ticket → classify → assign → work order → completion → verification → cost. |
| WF-07 | Vendor Work | Need identified → vendor selected → quote/approval → assignment → completion → invoice → service history. |
| WF-08 | Checkout | Notice → inspection → damage assessment → final charges → deposit settlement → handover → availability update. |
| WF-09 | Lease Renewal | Upcoming expiry → reminder → review → revised terms → renewal record → new schedule. |
| WF-10 | Expense to P&L | Expense captured → category → property allocation → approval → reporting. |
| WF-11 | Compliance | Checklist due → reminder → owner action → evidence → verification → next due date. |
| WF-12 | Portfolio Review | Dashboard → exceptions → property drill-down → batch action → outcome review. |

# 9. Future Tenant Product / Role Roadmap

Tenant development is a separately approved product track. It should not be built by simply revealing hidden owner pages.

Separate tenant navigation and information architecture.

Tenant-specific authorization policies and resource ownership checks.

Tenant home dashboard: rent, stay, notices and actions.

Tenant payment/receipt interface.

Tenant documents and agreement access.

Tenant maintenance request and status tracking.

Tenant communication/announcements.

Tenant visitor/gatepass workflow.

Tenant property discovery and booking.

Tenant community and marketplace.

Tenant privacy controls and data export/deletion where legally applicable.

# 10. Business Logic and Rules

Each property has exactly one operating model.

Capabilities are enabled per property and role; the UI must not be the security boundary.

Every backend request must validate identity, role and ownership/scope.

A PG bed cannot have conflicting active occupancy states.

A rental unit cannot have overlapping active leases unless an explicitly supported occupancy model is introduced.

Financial calculations are deterministic and auditable.

PG electricity is a fixed owner-defined amount included in rent; no meter or bill calculation exists.

House rental electricity is outside the platform billing model.

Deposit deductions require an owner/staff actor, amount, reason and audit record.

Bulk actions require preview/confirmation for consequential operations.

AI recommendations are advisory unless a separately approved action workflow requires confirmation.

AI cannot silently alter rent, payments, deposits, leases or occupancy.

Every consequential action produces an audit event.

Tenant role must never gain owner permissions through UI configuration alone.

Archived tenant features are not exposed through owner navigation or owner APIs.

# 11. Data Model

Core entities:

| Entity | Purpose | Key relationships |
| --- | --- | --- |
| Organization | Owner business boundary | 1:N users, properties |
| User | Authenticated identity | Roles; organization membership |
| Role/Permission | Authorization | User → roles → permissions |
| Property | Operating asset | Organization → properties |
| PropertyCapability | Feature enablement | Property → capabilities |
| Floor | PG structure | Property → floors |
| Room | PG structure | Floor → rooms |
| Bed | PG inventory | Room → beds |
| RentalUnit | Whole-unit inventory | Property → units |
| Person/TenantRecord | Owner-managed occupant record | Property/occupancy |
| Lease/Stay | Occupancy terms | TenantRecord ↔ bed/unit |
| Invoice | Amounts due | TenantRecord/lease |
| Payment | Settlement event | Invoice |
| Deposit | Security deposit | Lease/stay |
| MaintenanceTicket | Operational issue | Property/asset/vendor/staff |
| Vendor | Service provider | Organization/property |
| WorkOrder | Vendor/internal assignment | Ticket → work order |
| StaffAttendance | Staff operations | User/staff → attendance |
| Asset | Furniture/appliance | Property/room/bed/unit |
| Inspection | Condition record | Property/unit/room/asset |
| Expense | Cost record | Property/vendor/category |
| ComplianceItem | Compliance tracking | Property → checklist |
| Notification | Alert | User → event |
| AuditEvent | Immutable activity record | Actor → action → resource |

The schema must avoid a duplicate tenant product database solely to create role separation. Instead, shared identity and owner-managed tenant records can exist in the owner domain while tenant self-service access remains disabled until the separately approved tenant product is introduced.

# 12. API and Integration Requirements

REST API with consistent resource naming, pagination, filtering, sorting and error envelopes.

Authentication and authorization enforced server-side on every protected route.

OpenAPI specification generated and kept synchronized with implementation.

Payment provider abstraction so provider choice can change without rewriting billing domain logic.

Messaging provider abstraction for WhatsApp/email/push.

Storage abstraction for Cloudflare R2.

Automation webhooks restricted to signed/internal calls.

AI requests routed through server-side AI gateway with budgets, logging and policy checks.

Public marketplace endpoints isolated from private owner APIs.

# 13. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Performance | Common dashboard/API interactions should target responsive sub-second to low-single-digit-second behavior depending on operation and network. |
| Availability | Design for graceful degradation and retryable background operations. |
| Security | Least privilege, secure sessions, authorization, encryption in transit/at rest and audit logging. |
| Scalability | Start as a modular monolith; separate high-load components only when measured need exists. |
| Reliability | Financial operations transactional; idempotency for webhooks and recurring jobs. |
| Accessibility | Keyboard-friendly, readable contrast, semantic controls and responsive layouts. |
| Observability | Structured logs, metrics, traces and error tracking. |
| Maintainability | Typed contracts, modular boundaries, tests and ADRs. |
| Data protection | Minimal collection, retention policies and controlled document access. |

# 14. UI/UX Requirements

Professional SaaS visual language: restrained color palette, clear hierarchy, strong whitespace, consistent cards/tables/forms.

Owner dashboard is action-oriented: exceptions first, KPIs second, detailed records third.

Every page must share typography, spacing, border radius, elevation, form controls, table behavior and status colors.

Use responsive layouts for desktop/tablet/mobile; mobile should prioritize quick owner actions rather than merely shrinking desktop.

Do not expose tenant screens in owner navigation.

Property type changes contextual navigation and widgets without duplicating application shells.

Use confirmations for destructive or financially consequential actions.

Use empty states that explain what to do next.

Use skeleton/loading states and explicit error/retry states.

Use realistic data density and polished micro-interactions; avoid demo-only placeholders in production flows.

Maintain a design token system rather than per-page color overrides.

# 15. Automation Strategy

| Automation | Trigger | Action | Owner benefit |
| --- | --- | --- | --- |
| Rent reminders | Upcoming/overdue schedule | Send notification/WhatsApp/email via integration | Less manual follow-up |
| Receipt workflow | Verified payment | Generate receipt and update ledger | Fewer bookkeeping steps |
| Renewal alert | Lease approaching threshold | Create task and notify owner | Fewer missed renewals |
| Rent escalation | Configured effective date | Create pending change for owner approval | No missed increases |
| Maintenance SLA | Ticket aging | Escalate/notify | Fewer forgotten complaints |
| Vendor follow-up | Work order due date | Reminder/escalation | Faster repairs |
| Compliance expiry | Checklist due date | Alert and task | Reduced compliance risk |
| Inspection readiness | Checkout/inspection date | Generate checklist | Consistent inspections |
| Expense recurring | Configured schedule | Draft recurring expense | Less repetitive entry |
| Portfolio exception digest | Scheduled | Summarize high-priority exceptions | Owner sees only what needs attention |
| AI vacancy signal | Forecast job | Generate advisory signal | Earlier re-letting |
| AI financial insight | Reporting period | Explain anomalies and trends | Faster decisions |

n8n is an integration/automation layer, not the system of record. Core financial, occupancy, permission and audit logic remains in the application backend.

# 16. AI/ML Strategy

AI is part of the complete product plan. It is not mandatory in every module and must never replace deterministic business rules.

AI property matching: semantic preference matching using structured filters plus embeddings.

Vacancy prediction: time-series/classification model using historical occupancy, notice and renewal signals.

Rent recommendations: combine owner data, location/seasonality and market signals; show confidence and reasoning.

Predictive maintenance: use asset/work-order history first; add IoT only when data and ROI justify it.

Financial insights: anomaly detection and natural-language explanations over owner-authorized data.

Owner assistant: retrieval over the owner's authorized records, strict tool permissions, confirmation for consequential actions.

Future tenant AI: separate authorization and prompt/data boundaries.

Model choice must be validated against data volume, latency, cost and accuracy. Open-source/pre-trained Hugging Face models may be used where appropriate, but no model should be selected merely because it is popular.

# 17. Analytics and KPIs

| KPI | Purpose |
| --- | --- |
| Occupancy rate | Measure revenue-producing utilization |
| Vacancy days | Measure time inventory remains empty |
| Rent collection rate | Measure collection effectiveness |
| Days to collect | Measure operational friction |
| Maintenance first-response time | Measure service responsiveness |
| Maintenance resolution time | Measure execution quality |
| Vendor turnaround time | Measure vendor performance |
| Renewal completion rate | Measure lease workflow effectiveness |
| Expense variance | Identify unexpected cost changes |
| Property gross/net operating margin | Measure profitability |
| Owner active usage | Measure product adoption |
| Automation completion rate | Measure automation value |
| Hours saved estimate | Core differentiation metric |
| Portfolio exception resolution time | Measure multi-property efficiency |

The product should explicitly estimate time saved from automation and batch actions, using transparent assumptions rather than fabricated precision.

# 18. Roadmap and Prioritization

| Phase | Scope | Outcome |
| --- | --- | --- |
| Phase 1 — Foundation | Auth, organization, property, PG beds/rooms, rental units, owner-managed tenant records, rent, deposits, basic dashboard, security foundation | Usable owner management core |
| Phase 2 — Operations | Maintenance, vendors, staff, attendance, inventory, visitors, agreements, lease/renewal, expenses, P&L, compliance | Complete owner operations |
| Phase 3 — Automation | Notifications, WhatsApp/email, recurring jobs, batch actions, command center, automated reports | Measurable time savings |
| Phase 4 — Ecosystem | Property discovery, listings, reviews, community, tenant product foundations, local services, tenant marketplace | Platform expansion |
| Phase 5 — AI | Matching, vacancy prediction, pricing, predictive maintenance, financial insights, owner assistant | Intelligent decision support |

## 18.1 Prioritization Framework

Score each candidate 1–5 for user impact, frequency, revenue/cost impact, strategic alignment, differentiation, feasibility and risk. Prioritize high impact/high feasibility features; validate high-risk/high-value features before committing engineering capacity.

# 19. Risk and Compliance

| Risk | Mitigation |
| --- | --- |
| Unauthorized data access | RBAC + resource ownership checks + audit logs + automated authorization tests |
| Sensitive document exposure | Private storage, signed access, MIME/size validation and least privilege |
| Payment mismatch | Idempotent provider webhooks and reconciliation |
| Vendor quality issues | Verification status, ratings, work history, quote/approval and dispute records |
| Marketplace fraud/counterfeits | Verification, reporting, moderation, transaction boundaries and future legal review |
| AI hallucination | Retrieval grounding, structured tools, confidence, citations/records and confirmation |
| Prompt injection | Treat external text as untrusted, isolate instructions/data, tool allowlists |
| Cloud cost growth | Budgets, quotas, autoscaling limits, usage dashboards and open-source/self-hosted options |
| Regulatory change | Region-specific compliance checklist and legal review before launch |
| Scope explosion | Phase gates and explicit approval before implementation |

# 20. Assumptions, Dependencies and Constraints

Initial target is India, with localization designed into the product.

Owner-first MVP is the current implementation focus.

Tenant product is a separately approved future experience, not hidden owner functionality.

Electricity billing is out of scope.

Google Cloud is the preferred production cloud direction.

Open-source/free-source-compatible tools are preferred; paid services require explicit approval and cost controls.

Payment and messaging providers may have unavoidable transaction/message fees in production; architecture must keep provider interfaces replaceable.

AI features depend on sufficient quality and quantity of data.

Legal/compliance requirements vary by state/city and must be verified before production use.

# 21. Acceptance Criteria

A new owner can create both PG and house-rental properties in one account.

PG users can see bed-level availability; house-rental users see unit-level availability.

No electricity billing or meter calculation workflow exists.

PG rent can include a fixed electricity-inclusive amount.

Owner can manage rent, invoices, payments, deposits and receipts.

Owner can manage maintenance and vendors.

Owner can manage leases, renewals and rent escalation.

Owner can see property and portfolio financial performance.

Every protected API checks role and resource ownership.

Tenant self-service screens are not part of the current owner build.

Future tenant features are documented separately.

UI uses one coherent design system across all owner pages.

Security rules in the project's security policy are enforced before deployment.

Automations are observable, retryable and idempotent.

AI actions cannot silently perform consequential financial/occupancy changes.

# 22. Agent Rules

Read this PRD and the Tech Stack reference before proposing implementation changes.

Do not invent requirements when a requirement is absent; ask or flag an ambiguity.

Do not merge owner and tenant UX merely because they share data.

Do not restore electricity billing unless an explicitly approved requirement changes scope.

Do not use the UI as the authorization boundary.

Prefer existing shared components and modules over duplicate implementations.

Before code changes: produce discovery/plan and wait for explicit implementation approval.

After implementation: run verification and provide a verification report.

Do not commit or push without separate explicit approval.

Treat security rules as mandatory, not optional suggestions.

Use AI only in approved AI-capable modules and keep deterministic business logic deterministic.

# 23. Traceability and Change Management

Every material requirement receives a stable ID. Architecture decisions reference the requirement IDs they satisfy. Tests reference both requirement and implementation IDs where practical.

| Change | Required action |
| --- | --- |
| Feature addition | Create/modify requirement ID, impact analysis, approval |
| Feature removal | Mark deprecated, document migration/archive, verify dependencies |
| Architecture change | Create ADR and update Tech Stack cross-reference |
| UI redesign | Update design tokens/spec and affected screen inventory |
| Security change | Update security baseline and verification checklist |
| AI model change | Record model/version, evaluation results and fallback behavior |

# 24. Glossary

| Term | Meaning |
| --- | --- |
| PG | Paying Guest accommodation |
| Operating Model | Property-level mode such as PG/co-living or whole-unit rental |
| Capability | A feature enabled for a property/role |
| Owner Product | Current primary product for property owners and authorized staff |
| Tenant Product | Future separately developed tenant experience |
| P&L | Profit and Loss |
| RBAC | Role-Based Access Control |
| n8n | Workflow automation/integration platform |
| AI Assistant | Future role-aware assistant with controlled tools |

# FINALIZATION AMENDMENT — v3.0

This amendment is authoritative where it differs from earlier sections. It incorporates the supplied backend-architecture reference images (Authentication, RBAC, Email Verification, File Uploads, Search & Filtering, Pagination, Sorting, Caching, Rate Limiting and Error Handling) and the final Cloudflare R2 decision.

## A. Final Product Decisions

Cloudflare R2 is the preferred object/file storage layer for property photos, private documents, agreements, inspection evidence, maintenance attachments, inventory media and future marketplace/listing media where it provides a meaningful cost or delivery benefit.

Google Cloud remains the primary application platform: Cloud Run, Cloud SQL PostgreSQL, Secret Manager, Cloud Scheduler/Tasks, Artifact Registry, Logging and Monitoring.

PostgreSQL remains the system of record. Files are not stored as database blobs; PostgreSQL stores secure metadata and the R2 object key.

Electricity billing remains completely out of scope. PG electricity is represented only through an owner-configured fixed electricity-inclusive rent component.

The complete product includes AI/ML roadmap capabilities. AI is not excluded by the old planning prompt.

Owner and tenant experiences remain role-separated. The future tenant experience is a separately governed product track, not merely hidden owner screens.

## B. Cross-Cutting Backend Capabilities Required

| Capability | Product purpose | Required behavior |
| --- | --- | --- |
| Authentication | Identity verification before protected access | Secure sessions/tokens; established auth library |
| RBAC | Controls what each role may do | Server-side role + property/resource checks |
| Email verification | Confirms account email ownership | Verification token, expiry, single-use state |
| File uploads | Accepts property documents/media safely | Backend validation → R2 → metadata record |
| Search & filtering | Find records efficiently | Validated indexed server-side queries |
| Pagination | Prevents huge API responses | Cursor/keyset or page pagination |
| Sorting | Deterministic record ordering | Allowlisted server-side sort fields |
| Caching | Reduces repeated reads | Redis with TTL/invalidation |
| Rate limiting | Prevents abuse and cost spikes | Redis-backed endpoint limits + HTTP 429 |
| Error handling | Consistent safe failures | Central exception layer + structured JSON errors |

## C. File Storage Rules

Use private Cloudflare R2 buckets/prefixes for KYC, agreements and other sensitive documents.

Validate MIME type, extension and file size on the server. Client declarations are not trusted.

Generate UUID/object keys and never use user-provided filenames as storage paths.

Use short-lived authorized access for downloads and controlled/presigned uploads where appropriate.

Store object key, MIME type, size, checksum, owner/property scope and timestamps in PostgreSQL.

The frontend must never receive R2 secret credentials.

Public marketplace/listing media, if later enabled, must pass a separate moderation/publication policy.

## D. Performance and API Rules

Large owner tables must use server-side pagination; never fetch the entire dataset just to render a page.

Search, filters and sorting must be performed server-side for large datasets and use validated/allowlisted fields.

Redis caching may be used for dashboard aggregates and safe reference data; cached values must never become the final source of truth for payments, deposits or occupancy.

Rate limits must be applied to authentication, general APIs, AI endpoints, uploads and other expensive operations.

Rate-limit failures return HTTP 429 with Retry-After and a user-friendly frontend message.

Backend errors use a consistent safe error envelope and never expose stack traces, SQL details, filesystem paths or secrets.

All external webhooks and retryable jobs must be idempotent.

## E. AI Product Rules

AI is part of the final roadmap: property matching, vacancy prediction, rent recommendations, predictive maintenance, financial insights and a role-aware owner assistant.

AI calls are server-side only and have token/compute budgets, per-user limits and usage logging.

Uploaded documents, marketplace text and user-generated content are treated as untrusted input for prompt-injection purposes.

AI may recommend or draft actions, but consequential rent, payment, deposit, lease or occupancy changes require an explicit application-level confirmation workflow.

Open-source/pre-trained Hugging Face models may be used where evaluation demonstrates value; classical ML is preferred where it is simpler and more explainable.

## F. Final Agent Gate

This document is the finalized product-planning reference. It does not itself authorize implementation. The development lifecycle remains: discovery/plan → explicit implementation approval → implementation → verification report → explicit commit approval → optional push approval.